

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Weekly Status Report Template**

**Project: Group Formation Date: 2/25/2022**

**Iteration: 2**

**Implementation Status: Not implemented**

**Highlights**

**Risks or Issues List**

| Date Entered | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

**Tasks in Progress or Completed in the Last Iteration**

| Task Name | Description | Team Member Responsible | % Complete |
| --- | --- | --- | --- |
| Trello Board Setup | In this task we set up our Trello board which has some completed tasks | Hasie | 100 |
| Github repository setup | This tasks involved setting up the GitHub repo for our code | Jordan  Jael | 60 |
| Requirements determination | This tasks involved determining the functional and non-functional requirements for the project | Jael  Hasie  Jordan | 100 |
| Figuring out Technologies | This task involves the frameworks and other technologies that we are going to use in the project | Jael  Jordan  Hasie | 100 |
| Figuring out Technologies | This task involves the frameworks and other technologies that we are going to use in the project | Jael  Jordan  Hasie | 100 |
| Use Case diagram | In this task we created our use case diagram | Hasie | 100 |
| Use Cases Document | This tasks involved an annotated explanation of each use case | Jordan | 80 |
| User Stories | This tasks involved three user stories each from different contexts | Hasie | 100 |
| Sequence Diagram | Developing a sequence diagram for the project | Hasie | 40 |
| Class Diagram | Developing a class diagram for the project | Jael | 60 |
| Test Cases | Developing a document containing the test cases for the project | Jael  Jordan | 40 |
| UI/UX design | Developing sketches of the design for all the pages, this includes brainstorming, and each member will develop a sketch and we will come together and decide the best | Jordan | 90 |

**Upcoming Tasks for the Next Iteration**

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Designing UI/Interface | Coding of Web App UI/UX design. | Hasie  Jordan  Jael |